# MEETING MINUTES

Meeting Title:  Devious Dynamites first meeting

Date: 10/02/2026

Time: 10:00 am

Location / Platform: Whatsapp

## Attendees

- Lawrence Kwame Anim

-Benedict Zolana

-Ty McCallum

-Hisham Champan Yunusah

-Mercy Ekuban

-Mandeka Aina

- Anu Oluwo

## Agenda

1. Update on what the web app looks like from software developers.

2. Update from data analyst.

3. Start the creation of risk assessment by security analyst.

4. What reward systems will be used?

## Discussion Summary

Agenda Item 1:
-Continuation of web app creation as the welcome page is created and now have to go into creating a database .

Agenda Item 2:
- Data base structure has been submitted by the data base analyst and will be implemented in the coming weeks

Agenda Item 3:
- Lack of authentication methods in the application.

Agenda Item 4:
- Between 3 recommended reward systems,

- Vouchers

- Points

- Recognition pins

The team voted in support of point to be able to redeem on university merch.

## Decisions Made

- Web app creation continues.

- Database to be created with software developers and data analyst working together

- Security analysts will provide a risk assessment in the next meeting

- There will be a point-based reward system, and the points can be redeemed to make purchases in university merch.

## Action Items

| Action | Assigned To | Deadline | Status |
| --- | --- | --- | --- |
| Creations of Webapp | Mercy Ekuban Anu Oluwo |  | In progress |
| Risk assessment | Lawrence Anim | 17/02/2026 | In progress |
| Creation of Database | Mercy Ekuban BeneDict Zolana Mandela Aina Anu Oluwo |  | Yet to start |

## Next Meeting

Date: 17/02/2026

Time: 10:00-11:00

Location / Platform: Whatsapp

Minutes Taken By: Hisham Champan Yunusah

Date of Circulation: 10/02/2026